PRICE INTERFACE System – UPDATED API & CODE RE-WRITE Project

updated: November 16, 2023

Project Customer:  Analysis & Strategy		Project Manager: Bret Blackford

Project Start Date: 04/01/2023			Requested Delivery Date: 12/31/2023

Budget Expectation: N/A – Internal Labor 		Technical Labor Expectation: ~400 hours

Project Priority: Medium				Project Class: Large

Project Risk: Medium					Project or AFE #: CHG0033073

Project Background:

Arch uses a price aggregator – currently Morningstar – to obtain prices feeds from various exchanges, brokers, and publications.  These prices are then downloaded from Morningstar and loaded into the Allegro deal capture system.

Morningstar has notified that Arch will be required to use a new API by December 31, 2023.  In addition to the API change there will be a change to all the commodity symbols used within Morningstar.  This API change will require that the current LIM_INTERFACE code be re-written to address the API change and the change to the symbols used.

As a new API interface will need to be written other price aggregating services were evaluated.

Below from Jose Alfaro, Vice President Analysis & Strategy …

With Morningstar we have been having technical challenges and there has been a lack of customer support to troubleshoot the challenges we have encountered. It’s just not an easy platform to use and Morningstar doesn’t help us out when we need assistance. Later this year we face the task of switching from one Morningstar platform to another platform. If we stay with Morningstar there will be some pain due to this switch. On my end I have to convert several large spreadsheets that I have to the new platform and right now I can’t quantify how long it will take me. Anyone that uses Morningstar has to do the file conversions. You are better suited to describe how the switch to the new Morningstar platform might affect the Allegro interface and what work it entails.

We are at a crossroads given that Morningstar is forcing a migration to a new platform. We have been experiencing technical difficulties and poor customer support from Morningstar related to the current platform and the migration to the new platform for years now. These factors force us to review alternatives, and, thus, we are vetting Enverus as a potential replacement. It’s the responsible action to take given the pain were are experiencing with Morningstar today and the pain we would face if we stayed with Morningstar.

Project Summary:

Because Morningstar’s API change required a re-write of the price interface, and because Enverus was selected as a replacement for Morningstar, the price feed will be re-written to interface with Enverus.

The existing Morningstar interface will continue to operate until December 31, 2023.  Goal is to build a similar interface for Enverus using their API and test in parallel with Morningstar. The new Enverus interface will need to handle the use cases outlined below.

Price Interface Use Cases:

The following are key functionality of the Allegro price interface

Automated:

- Prices should automatically load per a schedule which should be adjustable

- Errors in price load should be logged and alert email sent to distribution group

- If no prices received for a business day should have the option to use prior day’s (or last available) price

- For forward prices, if daily price curves not already bootstrapped the interface should make sure prices are broken into constituent months.  (Some price curves have near-term prices in months and more distant prices in quarters and/or years)

- Prices should be accurate to 6 decimals (if needed)

- Logging should exist noting when prices were loaded, by whom (individual or system account), note start/end time of price load(s) and note any issues

Manual:

- Manually reloading prices for a day should be possible (any previously loaded prices should be overwritten with current price load)

- Manually reload a specific price index for a specific date

- Manually reload a specific price index for a specific period of time (from start date to end date)

- Allow user to add new price indexes

- Allow user to modify/delete an existing index (log all changes)

- Allow user to manually add data to the Allegro.pricevalue table (cut and paste prices into table if needed)

- Allow user to manually alter a price in the Allegro.pricevalue table (log all changes)

Architectural Considerations:

- The new Enverus interface needs to be a modular stand-alone application.

- It should not rely on any RMS code or environment.  It should also be written to be as stand-alone as possible, not relying on special coding done in other environments (e.g., ETL, etc.).

- It should also be written in a common language and environment that will make long-term on-going support easier (not Oracle Forms/Reports).

- Architecture should also be developed with the understanding that Allegro will soon be decommissioned or decomposed (see Attachment 2).

Final Deliverables:

- Port the current price interface running in RMS using the Morningstar API to a new environment and connecting with the Enverus API.

- A new platform that is decoupled from Allegro and RMS, which will make the migration away from Allegro easier.

Some Db Queries:

SELECT crv.CURVE_ALLEGRO_PRICEINDEX, CV.*, SYSDATE

FROM MARKET_DATA.CURVE_VALUE CV, MARKET_DATA.CURVE crv

where CV.CURVE_ID = crv.CURVE_ID

ORDER BY CV.CV_PRICE_DATE DESC, CV.CURVE_ID, CV.CV_DELIV_DATE;

select * from MARKET_DATA.CURVE;

select * from MARKET_DATA.CURVE_DATASET order by curve_dataset_id desc;

select * from MARKET_DATA.CURVE_VALUE order by curve_value_id desc;

select * from MARKET_DATA.CURVE_XREF;

Attachments - Additional Key Documents

| # | Description | File(s) |
| --- | --- | --- |
| 1 | Email documenting initial project discussions with Analysis & Strategy and Risk Management |  |
| 2 | Proposed Price Interface Flow Diagram |  |
| 3 | Proposed Price Interface Db Diagram |  |
| 4 | Enverus MarketView API |  |
| 5 | Morningstar/LIM symbol to Enverus MarketView – this Excel spreadsheet maps the current Morningstar/LIM symbols to the Enverus MarketView symbols |  |
| 6a | Proof of Concept (PoC) client code – attached is initial Proof of Concept (PoC) Java test client. This code tested a limited set of symbols on both the getdaily and getforwardcurve API calls. |  |
| 6b | Proof of Concept (PoC) client code – attached is a Java client that sends all current commodity symbols used to Enverus |  |
| 6c | Output / results from PoC test client noted in 6b above |  |
| 7 | Example Price Sheet – attached is a daily price sheet from Coaldesk LLC. This provides a good general view of how daily price curves are often reported (and may need to be bootstrapped) |  |
| 8 | RMS – LIM INTREFACE GUI |  |
| 9 | CHG0033073: Enverus HTTP REST client docs |  |
| 10 | Allegro Scheduler |  |
| 11 | Enverus proj plan – per Philip Hager |  |
| 12 | Enverus DEV Db tables |  |
| 13 | Enverus & Baltic Exchange curves |  |
| 14 | Discussion on Stored Procedure calls from Allegro |  |
| 15 | Nov. 2, 2023 test of Enverus vs Morningstar prices |  |
| 16 | Dec. 20, 2023 – additional testing |  |