Arch Resources

Workday Transition Management & Training

[CHG0031968]

Arch has contracted with Collaborative to assist with the Workday FIN training plan.  After several discussions with Arch and Collaborative it was decided the approached used will be a train-the-trainer or Arch led training plan.  Greg Hensala, Assistant Controller, will have primary responsibility for developing training material and training the Arch staff.

Here are some key documents:

| Date | Description | File |
| --- | --- | --- |
| May 11, 2022 | Original Collaborative Transition Management Strategy |  |
| May 2022 | Original Transition Management Discovery Workshop agenda which was later modified to better address Arch scope and culture |  |
| April 26, 2022 | Email discussion of Training approach |  |
| April 29, 2022 | Email conversation with Greg Hensala about the scope of training needed (including Acctg org chart) |  |
| August 24, 2022 | Aug. 24, 2022 Arch initial training with Division Accountants and key Business Managers Session recording on SharePoint here |  |
| Various | Key Training status meetings and updates on SharePoint here with most recent docs attached |  |
| Starting Sept. 19, 2022 | Training will also be incorporated into the end-to-end (E2E) testing - SmartSheets here. |  |
| Aug. 24, 2022 | “Mapping tables” used to communicate changes with Arch employees |  |
| Sept. 15, 2022 | Note: Arch still needs to develop training and communication for RMS, LMS and Ellipse application users to address accounting code changes |  |
| Sept. 30, 2022 | Update from Greg Hensala to impacted areas (Business Managers, Division Accountants, Purchasing, Land, IT, Operations) about upcoming Workday changes. |  |
| Oct. 4, 2022 | Mtg. to discuss End User Training and Production Dress Rehearsal. |  |
| Oct. 14, 2022 | Workday status update mtg. Arch employees across the company, even at the operations, impacted by WDay implementation were invited to this update and training session. | On SharePoint here Workday Mapping on Arch@Work |